PROJECT CHARTER

MARKETLENS RETAIL PVT. LTD.

MARKETING DECISION

Prepared By:

Oshin Mankar

Business Analyst Consultant

Version: 1.0

Status: Draft

Classification: Internal Business Document

Date: August 2026

TABLE OF CONTENTS

1.  Portfolio Disclaimer

2.  Document Control

3.  Executive Summary

4.  Business Background

# 1. Portfolio Disclaimer

This document has been prepared as part of a professional Business Analysis portfolio. MARKETLENS Retail Pvt. Ltd., its stakeholders, and the business scenario described in this document are fictional and have been created solely for educational and portfolio demonstration purposes. The analysis, methodologies, frameworks, and recommendations are based on publicly available research and industry best practices.

# 2. Document Control

| Document Name | Project Charter |
| --- | --- |
| Project Name | MARKETING DECISION |
| Client | MARKETLENS Retail Pvt. Ltd. |
| Prepared By | Oshin Mankar |
| Role | Business Analyst Consultant |
| Version | 1.0 |
| Status | Draft |
| Date | August 2026 |

# 3. Executive Summary

## 3.1 Purpose of the Project

MARKETLENS Retail Pvt. Ltd. has experienced significant growth in its digital marketing operations over the past three years. The organization currently manages hundreds of advertising campaigns across multiple digital channels, including Google Ads, Meta Ads, LinkedIn Ads, YouTube, and email marketing.

While this growth has increased customer acquisition and online revenue, it has also introduced operational challenges. Marketing teams spend considerable time manually collecting campaign reports from different advertising platforms, consolidating spreadsheets, calculating performance metrics, and preparing executive presentations before optimization decisions can be made.

This fragmented reporting process delays decision-making, increases operational effort, and limits the organization's ability to optimize campaigns in real time.

To address these challenges, MARKETLENS has initiated this Business Analysis engagement to evaluate and design an MARKETING DECISION. The proposed solution will provide a centralized environment for campaign monitoring, KPI analysis, AI-assisted recommendations, forecasting, and executive reporting.

This Project Charter establishes the business context, objectives, project scope, stakeholders, assumptions, risks, and expected deliverables that will guide the Discovery and Business Analysis phases of the engagement.

# 4. Business Background

MARKETLENS Retail Pvt. Ltd. is a mid-sized retail e-commerce organization specializing in consumer lifestyle products, home essentials, fashion accessories, and seasonal merchandise. The company serves customers through its website and mobile application while investing significantly in digital advertising to drive customer acquisition and revenue growth.

The marketing department manages campaigns across multiple advertising platforms and continuously monitors campaign performance using business metrics such as impressions, clicks, conversion rate, cost per acquisition (CPA), return on ad spend (ROAS), customer acquisition cost (CAC), and revenue generated.

As campaign volume has increased, reporting processes have become increasingly manual and fragmented. Marketing teams rely on spreadsheets, exports from advertising platforms, and manually prepared dashboards to evaluate campaign performance. Leadership believes this approach limits agility, creates inconsistencies, and reduces the ability to make timely, data-driven decisions.

Recognizing these challenges, MARKETLENS has initiated a Business Analysis project to explore how artificial intelligence, advanced analytics, and centralized reporting can improve marketing operations and support strategic decision-making.